**Meeting Agenda**

Location: HC

Date: 4/4 - 2011

Time:15.19

Facilitator: Anton Lin

Participants: Boel Nelson, Jennifer Panditha, Anton Lin and Robert Kaufmann

1. Objectives (5 min)

Update UML use case diagram.

Start sketching on class diagram.

Changes in RAD.

Make a sequence diagram

1. Reports (15 min)

Class diagram is not done yet, sequence diagram not done yet either.

Palette buttons has some problems.

Decided not to use Jung.

1. Discussion items (35 min)

* Possibly add a ActionController
* Some possible changes in GUI

1. Outcomes and assignments (5 min)

Robert look over structure and internal dependencies of the application.

Boel, work on GUI. Toolbars etc.

Jennifer, work on model.

Anton, keep up work on palette. Finish ASAP.

1. Wrap up

Next meeting is on Thursday 8/4-2011