Meeting Agenda
Location: Hubben 2.0
Date: 26/4
Time: 09:30
Facilitator: Boel Nelson
Participants: Boel Nelson, Jennifer Pandita, Anton Lin, Robert Kaufmann.
Objectives
Discuss what to accomplish during the day and week. Also how to accomplish the tasks.
Reports
Close buttons on tabs are implemented.
We have decided not to use the strategy-pattern. We are using template instead.
The palette is nearly finished, however has to be combined with the canvas.
Half of the algorithm for updating components in the model is implemented.
Discussion items
What to accomplish today.
Implemented closable workspace. Clone method for components.

What to accomplish during the week.
GUI and model must be connected since we are already behind in our schedule. Algorithm for updating the model must also be completed. Packages in the class diagram.
- Outcomes and assignments
  Jennifer is going to complete the class diagram.
  Anton and Boel is going to connect the palette with the canvas.
  Robert is going to implement the clone method.
  Robert and Jennifer will be looking at the update algorithm.
- Wrap up
  SDD is unsolved and should be completed ASAP however since our implementation is behind schedule, we are prioritizing our code.