# Meeting Agenda
Location: HC
Date: 31/3 - 2011
Time:13.32
Facilitator: Anton Lin
Participants: Boel, Anton, Jennifer, Robert
Objectives
- Make a sequence diagram
- Make a class diagram
- Complete usecase flow
- Start programming
Reports
- Almost completed Usecases
- RAD functional requirements done
- UML usecase diagram
- GUI mockup completed
From previous meetings, solved issues, e. t. c. , see 4
1. Discussion items
- Running usecase
- Which graphics engine to use
Outcomes and assignments
- Decided that the GUI should be fully functional and you should be able to add component to workspace.
- Test Jung Graphics for Java this coming weekend, see if it's suited for our application.
Wrap up
- Decide if we should use Jung as graphics motor for our application.
- Next meeting tuesday 5/4-2011.