# Meeting Agenda
Location: 4207
Date: 4th May 2011
Time: 14:29
Facilitator: Jennifer Panditha
Participants: Robert Kaufmann, Jennifer Panditha and Boel Nelson.
Objectives
What is done?
Who are responsible for the test classes?
Which use cases are we aiming to implement completely?
Our plans for completing the SDD
Presentation of the project

Reports
The draw class is almost done. There are few more components to draw for the US standard. Components for the IEC standard are fully implemented.
Use cases for connecting components, opening workspaces, saving all workspaces and saving active workspace are implemented.
Test classes are being implemented with the help of JUnit.

Discussion items
It is decided that all our use cases that are prioritized as high or medium are fully implemented by the end of this week.
Test classes are to be implemented in the next week after the implementation of the use cases so that we have enough time to implement all the use cases that we have intended to have in our application.

The SDD is to be revised during Wednesday the 11th of May.
During the next week, we will be planning our presentation of the project.

Outcomes and assignments
Boel and Jennifer: implement copy, cut and paste use cases
Jennifer: implement the remaining components to draw in the US standard
Robert: checks for errors in the updating method in the Model class
Wrap up
Our next meeting will be held on the 12th of May.