# Meeting Agenda
Location: HC group rooms
Date: 23/3 2011
Time: 13:47
Facilitator: Jennifer Panditha
Participants: Jennifer Panditha, Anton Lin, Boel Nelson, Robert Kaufmann
Objectives
Start discussing the RAD, and start writing the documentation for it. Assign different member roles.
1. Reports
   None so far.
2. Discussion items
We need to find a GUI-plugin for Eclipse that everyone can install on their computer. A GUI mockup for the application needs to be created. The RAD needs to be somewhat done by tomorrow.
Outcomes and assignments
The group writes the RAD today, then composes a list of things to do, ranked by priority. Members roles were assigned as following:
Robert – RAD responsible and code manager
Anton – SDD responsible
Boel – Report supervisor
Jennifer – Project leader

We will have a meeting every Monday and Friday.
Wrap up
Next meeting is Friday the 25th of March.