# Meeting Agenda
Location: Hubben 2.0
Date: 29/4 2011
Time: 13:12
Facilitator: Jennifer Panditha
Participants: Jennifer Panditha, Anton Lin, Boel Nelson and Robert Kaufmann.

Objectives
Try to figure out what needs to be done and what is actually done. Use cases needs to have its’ priorities changed. Drawing classes needs to be implemented as soon as possible.
Reports
The class diagram is done for the moment. Updating algorithm is done but needs testing. View and model is now connected correctly.
Discussion items
Close, close all, close active workspace and new workspace are fully implemented. Select, select all, delete and add component are implemented but work needs to be done in the paint method to display it properly.

It’s now decided how components should be connected to other components.
Outcomes and assignments
Jennifer will update the class diagram whenever needed. Anton will look into the drawing classes to figure out how they should be implemented. Drawing classes should be done by Thursday.
Wrap up
Next meeting will be on Tuesday 3rd of May.