Meeting Agenda
Location: Hubben 2.0
Date: 19/5
Time: 10:15
Facilitator: Robert Kaufmann
Participants: Boel Nelson, Jennifer Pandita, Anton Lin, Robert Kaufmann.
Objectives
What needs to be done to finalize our project. I.e. what's missing, what needs to be cleaned up. Discuss activities during the weekend.
- Reports
  Almost all test-classes are done! Some minor things left. A lot of bugs were fixed including right click and tab bugs. Draw class is behaving correctly, user is prompted when closing unsaved workspaces and the user manual is nearly done.
- Discussion items
  What is left to do
  Finish the SDD
  Finish the RAD
  Fix the algorithm
  Update the UML-diagrams
  Clean up javadoc
  Clean up code
  Look into the eventual gatewrapper
  Create PDF of all documents
  Create a executable with scripts
  Assign presentation parts

What we will do during the weekend
Create PDF of all documents
Finish the SDD
Finish the RAD
Clean up javadoc
Clean up code
Create a executable with scripts
Outcomes and assignments
Boel will fix the sequence diagram.
Jennifer will fix the class diagram.
Anton will improve the SDD
Robert will improve the RAD, cleans up code and javadoc.
Presentation structure
Project conception - Robert
Working procedure (good and bad sides) - Jennifer
Project structure - Jennifer,Robert - M and c. Boel, Anton - V
DEMO + use cases - Anton demos and Boel speaks
Lessons learned - ALL
Finish + question - Robert, delegates questions.
Wrap up
SDD is unsolved and should be completed ASAP however since our implementation is behind schedule, we are prioritizing our code.