Meeting Agenda
Location: HC
Date: 28/3 - 2011
Time:15.23
Facilitator: Boel Nelson
Participants: Boel Nelson, Jennifer Panditha, Anton Lin and Robert Kaufmann
Objectives (5 min)
Finish the documentation of the use cases and RAD. Come up with a GUI.
Reports (15 min)
Class diagram is not done yet, sequence diagram not done yet either.
Discussion items (35 min)
- Use cases documentation
- GUI
- RAD
Outcomes and assignments (5 min)
Everyone will do a mockup of the GUI on a paper by next meeting. We will work on RAD and use cases the rest of the week.
Wrap up
Next meeting is on Thursday 31st of March.