Meeting Agenda
Location: HC
Date: 4/4 - 2011
Time:15.19
Facilitator: Anton Lin
Participants: Boel Nelson, Jennifer Panditha, Anton Lin and Robert Kaufmann
1. Objectives
  Update UML use case diagram.
  Start sketching on class diagram.
  Update changes in RAD.
  Make a sequence diagram
2. Reports
  Class diagram is not done yet nor is the sequence diagram.
  Palette buttons has some problems.
  Decided not to use Jung.
3. Discussion items
  Possibly add an ActionController
  Some possible changes in GUI
4. Outcomes and assignments
  Robert look over structure and internal dependencies of the application.
  Boel, work on GUI. Toolbars etc.
  Jennifer, work on model.
  Anton, keep up work on palette. Finish ASAP.
5. Wrap up
  Next meeting is on Thursday 8/4-2011