# Meeting Agenda
Location: Hubben
Date: 16/5
Time: 10:21
Facilitator: Anton Lin
Participants: Anton Lin, Jennifer Panditha, Robert Kaufmann and Boel Nelson
Objectives (5 min)
- Resolve bug with tabs(unknown exception).
- Fix bug with update method.
- Completion of meeting agendas(upload all the meeting agendas).
- Further testing.
- Fix select component with right click.
- Resolve bug when panning workspace.
- Change name on method overwriteGate().
- Write a user manual.
- Picture in about window.
- Add forced save message upon closing down workspace without saving changes.
- Prepare oral presentation.
Reports (15 min).
- Made some test classes.
- Added several GUI functions such as drag and drop, drag select.
- SDD is almost completed.
Discussion items (35 min)
What shall the overwrite method be named?
Outcomes and assignments (5 min)
- Robert and Boel will resolve right click and tab bugs.
- Jennifer will fix bug in draw class regarding US components and also write som test classes.
- Anton will implement forced save message and write some in user manual.
Wrap up
Next meeting will take place thursday 19/5.