# Meeting Agenda
Location: Hubben
Date: 23/5
Time:10.34
Facilitator: Anton lin
Participants: Anton, Robert, Boel, Jennifer
Objectives
Prepare oral presentation.
  - Power point
  - Contents for each participant(further)
Plan to complete text documents.
Fix all circular dependencies.
Check which group we are opposing.
Reports
All done on application except circular dependencies.
Still a bug in update method.
Class diagram finished.
Use case UML done.
Discussion items
Update algorithm.
Outcomes and assignments
Robert and Boel will once again check up on the update algorithm bug.
Anton will fix circular dependencies and SDD.
Jennifer will fix RAD(pictures).
Turns out that we will oppose either falcons or glossary game.
Wrap up
Make sure to have a damn good oral presentation.
Last meeting (hooray).