# Meeting Agenda
Location: HC
Date: 31/3 - 2011
Time:13.32
Facilitator: Anton Lin
Participants: Boel, Anton, Jennifer, Robert
Objectives (5 min)
- Make a sequence diagram
- Make a class diagram
- Complete usecase flow
- Start programming
Reports (15 min)
- Almost completed Usecases
- RAD functional requirements done
- UML usecase diagram
- GUI mockup completed
From previous meetings, solved issues, e. t. c. , see 4
1. Discussion items (35 min)
  1. running usecase
  2. which graphics motor to use
2. Outcomes and assignments (5 min)
  1. Decided that the GUI should be fully functional and you should be able to add component to workspace.
  2. Test Jung Graphics for Java this coming weekend, see if it's suited for our application.
3. Wrap up
  1. Decide if we should use Jung as graphics motor for our application.
  2. Next meeting tuesday 5/4-2011.